RISKS

Threat N°1: Hiring the wrong lead tech

action: - Multiplying job interviews to find the right fitted candidate
- Contact previous employer
- Technical test
- Having a back up candidate in case our lead tech quits for any reason
- Outsource the job through software firms
- Setting up a back up plan if our tech lead cannot work from office (remote)

Threat N°2: Not completing project on time for showcase

action: - Reach milestone on time through agile methodology
- Encourage extra hours
- Weekly follow-up
- Prioritize and rush the critical steps
- Encourage weekly one on one for team building and avoid the intern to fall behind
- Compare status of the task with the global planning

Threat N°3: Competitor releases and showcases the same product before us

action: - competitive intelligence
- define which companies are likely to work on the same project
- Downgrade project features in emergency